SING THE EASY WAY

# Website Project Handover

Authoritative project status, remediation checklist and AI continuity brief
Repository: mattthompson152-blip/singtheeasyway111
Updated: 15 September 2026

SOURCE-OF-TRUTH RULE Live browser evidence and committed source outrank AI summaries. A task is not complete until both are checked where applicable.

# 1. Current status

| Status | Area | Authoritative position |
| --- | --- | --- |
| DONE | Audit and analytics | Public audit completed. Roughly 1,600 visitors, one known enquiry and no bookings. |
| DONE | Partial CTA work | index.html and pricing.html received CTA edits. pricing.html merge-conflict markers were reported resolved. |
| PARTIAL | enquiry.html redesign | Redesign committed, but live evidence still shows unwanted music-note branding and an incorrect Jotform presentation. |
| OPEN | Pricing savings | Later source inspection proved Was £50, Save £25 (50% off), and Save £150 were absent despite earlier completion claims. |
| OPEN | Mobile menu | Matt reported contact.html burger menu failure. Static inspection does not prove live behaviour. |
| OPEN | Conversion and design | GA4 tracking, outcome-led copy, imagery, personal branding and site-wide consistency remain incomplete. |

# 2. Confirmed live defects

☐ Large white music-note graphic above the enquiry hero.

☐ Large linked “Sing The Easy Way” and “Online Singing Lessons” text above the enquiry hero.

☐ Large black area pushes the enquiry content down.

☐ Jotform presents branding, a preview, image or link rather than immediately showing usable form fields and submit control.

☐ Pricing savings were not visible and later were absent from current source.

☐ Burger menu on contact.html was reported not working.

# 3. Locked decisions

☒ Goal: enquiry → £25 vocal assessment → £85 single lesson or £700 ten-lesson block.

☒ enquiry.html is the dependable enquiry destination; do not depend on a modal.

☒ Preserve Jotform ID 261603325649357.

☒ Use “Enquire About a £25 Vocal Assessment” when the action is an enquiry, not instant booking.

☒ Keep Send an Enquiry where useful, plus direct Book a Single Lesson and Book a 10-Lesson Block choices.

☒ Correct pricing: assessment normally £50, offer £25, saving £25/50%; single £85; block £700, £70 per lesson, saving £150.

☒ British English only. Never invent claims, testimonials, statistics, results or uplift estimates.

# 4. Implementation record

| File | Reported change | Evidence / caution |
| --- | --- | --- |
| index.html | CTA changes; commit d9e3ab97af3ef8645939ddc9687143beb4bea279 | Live page showed Book a Consultation, but future wording must accurately describe an enquiry. |
| pricing.html | CTA changes and conflict resolution; commit c20f5f990000ad65f0d45ac228a8f6f7ee2ad88b | Savings remained absent in later source inspection. |
| enquiry.html | Redesign; commit 2389de5d1337517b869b14951f6aee71c12672a3 | Live screenshot contradicts the completion report. |
| assets/js/main.js | Central Jotform handler reported | Final journey should work without a modal. |

# 5. Required corrective scope

## Enquiry page

☐ Remove music-note graphic, both large linked headings and resulting black space.

☐ Normal navigation must be followed immediately by the enquiry hero.

☐ Actual Jotform fields and submit control must be visible inline. Preserve form ID.

☐ Start Your Enquiry must scroll directly to the form.

☐ Keep approved hero, assessment explanation, How It Works, trust, verified testimonial, FAQ and email alternative.

☐ If Jotform itself generates the branding, document the exact form-builder action required.

## Pricing and CTA consistency

☐ Show Was £50, £25 and Save £25 (50% off) on index.html and pricing.html.

☐ Show £700, £70 per lesson and Save £150 compared with individual lessons.

☐ Remove old £65 and £600 references from all public copy and metadata.

☐ Use honest enquiry wording. Keep direct single and block options.

☐ Remove adjacent duplicate buttons that perform the same action.

## Mobile navigation

☐ Fix contact.html first.

☐ Use one compatible menu-button/menu-list pattern and shared handler.

☐ Remove duplicate handlers; update aria-expanded; preserve keyboard focus.

☐ Live-test mobile menus.

## Outcome-led sales and imagery

☐ Sell confidence, pitch accuracy, range, breath control, technique, performance and personalised progress.

☐ Homepage first screen: audience, outcome, trust and first step.

☐ Use genuine existing images of Matt, teaching, mobile studio and lesson setup.

☐ Use accurate alt text and avoid decorative clutter or unsupported claims.

# 6. GA4 conversion tracking

☐ Measurement ID: G-72QBZSZZBP.

☐ Track assessment_enquiry_click, single_lesson_click, lesson_block_click, enquiry_form_view, click_email and click_phone.

☐ community_signup only after successful sign-up.

☐ generate_lead only after confirmed successful Jotform submission.

☐ Never count a page view, CTA click or form start as a lead.

☐ Add useful page_path, cta_text and selected_product parameters; prevent duplicates; respect consent.

☐ If iframe restrictions prevent success detection, use a Jotform thank-you page or supported postMessage and document account steps.

# 7. Technical and accessibility checks

☐ Validate every modified HTML file.

☐ One DOCTYPE, html, head and body; scripts before closing body.

☐ No merge markers, duplicate closing tags or duplicated footer content.

☐ Check links, paths, iframe titles, heading order, focus states, alt text, contrast and mobile overflow.

☐ Review / and /index.html canonicalisation.

☐ Perform three passes: implementation, repository-wide consistency and adversarial final audit.

☐ Classify each result: Verified in source, Requires live test, Requires Jotform action, Requires GA4 action, or Not completed.

# 8. ADHD-friendly master checklist

☐ Unwanted enquiry-page branding removed

☐ Actual inline Jotform visible

☐ Test enquiry received

☐ Pricing savings visible on homepage

☐ Pricing savings visible on pricing page

☐ Old £65/£600 removed

☐ CTA wording consistent and accurate

☐ Duplicate same-action CTAs removed

☐ contact.html burger menu fixed

☐ All mobile menus live-tested

☐ Outcome messaging implemented

☐ Genuine Matt imagery added consistently

☐ GA4 events implemented

☐ generate_lead verified after success

☐ Community sign-up tracked

☐ HTML validation passed

☐ Broken-link/accessibility re-audit passed

☐ Handover updated with commits/tests

# 9. Start here in the new coding chat

ATTACH THIS DOCUMENT AND THESE CURRENT RAW FILES enquiry.html, pricing.html, contact.html, index.html, assets/js/main.js, assets/css/style.css and assets/css/responsive.css. Correct the confirmed live defects first. Do not use old Copilot summaries or task IDs as evidence.

# 10. Operating rules

☒ One active task or one approved batch at a time.

☒ For approval screens: answer only APPROVE or DO NOT APPROVE, then one exact paste-ready command.

☒ Code boxes are only for text Matt must paste into GitHub Copilot.

☒ Never tell Matt to “take a breath”.

☒ Avoid repeated research/planning when requirements are settled.

☒ End every session by recording files, commits, live tests, blockers and one next task in this document.

# 11. End-of-session update

| Field | Record |
| --- | --- |
| Date |  |
| Completed |  |
| Files changed |  |
| Commit SHA(s) |  |
| Live tests |  |
| Jotform/GA4 actions |  |
| Remaining defects |  |
| Single next task |  |